# Methodology
Due to the nature of the project traditional/team-based methodologies may not be totally appropriate, or there may even be methodologies that can be used specifically for solo teams (Pagotto et al., 2016). However, it has been suggested that using older, more standard, methodologies are best[1][2] with only minor changes.
Initially the plan for development was to follow an iterative model after the initial libraries had been identified. As each library is discovered to be a requirement it is to be designed, implemented and then tested. Testing is to take on a Test-Driven-Development approach, code is written exclusively to make the unit tests pass.
However, an iterative model does not lend itself to management and organisation by design. As such using a stricter (and specific) AGILE methodology would make a great deal more sense as it does help to make sure that teams (or solo developers) can self organise better and more importantly can adapt better to any changes in design or equirements that may come up at a later date. The two methodologies under consideration are SCRUM and Kanban.
SCRUM methodology decides the work-flow of a cross-functional, self organising team to perform all steps (designing, building and testing) of the development at once all the time. This is done by completing prioritised tasks pulled from a “product backlog” that describes all required tasks to complete the project. The tasks are pulled into a sprint (“timeboxed iteration”) backlog and completed by the team over the course of a sprint (typically a 2 to 4 week development-cycle). At the end of the sprint the team is to evaluate how they did and how many (and what) tasks are to be pulled into the new sprint backlog. This process is typically managed by an honorific “SCRUM Master” that will often change sprint to sprint. Daily standups are a mandatory part of SCRUM (Rubin, 2013).
Kanban Functions similarly to scrum however it does not have a concept of Sprints. Instead, tasks are completed in a LEAN/“just-in-time” fashion. As one “channel” (the vertical component to a kanban board) fills up the previous task cannot continue. A channel can only contain so many tasks. If a new task is wanted in the channel, then some tasks must be cleared. This gives a constant push through on the system that pulls more and more tasks and forces other tasks to be completed, instead of their priority simply being demoted. Tasks are still completed with a priority fashion, however they must ALL be finished (Ahmad et al., 2018).
Scrum is very, very, geared towards having meetings with the team and making sure eachother know exactly where everyone stands to make sure nothing is blocked by some other task. Kanban will serve as a great way to make sure tasks are not put off until later “sprints”. As a solo team, there is no need to be quite that organised. Completing tasks “just-in-time” will allow less second opinions and more just performing.
For that reason Kanban will be the methodology that will be followed for this project.